Destiny Solutions LLC -> out of business

Mobile responsive

Craigmitchellsmith.com & craigmitchellsmithglass.com

PayPal buy it now poppies, etc.

Proposed process:

1. What do you want your website to do?
2. Why me? Why not GW, web ascender, etc?
3. Get marketing materials, mission, vision, etc
   1. Business cards, linkedin, twitter, facebook, etc. email list.
4. Analyze website – moz, DNS, whois, etc.
5. Hire Designer
6. 3 designs
7. content marketer?
8. deliver test site
9. golive
10. delivery day of
11. Post delivery 1 month
12. Post delivery 3 months, etc.

Craig is busy – how does he want to be involved? What does he care about?

Website wishes?

Engage with existing customers, acquire new customers, showcase work, press place, etc.

Monthly fee structure

1. Price Points $0, $30, $100, $1,000

Theresa Lark